## Slide 1: Agile Versus Waterfall
James Piggot 10/14/2025

## Slide 2: Agile roles
Product Owner
The product owner represents the customer or business, they are responsible for defining the ‘what’ and managing product backlog (Cobb, 2023;Asana, 2025)
Scrum Master
A servant type leader, meant to ensure the team understands and follows scrum practices(Scrum.org, 2025). A major part of their job is being the removal of impediments for the development team (KnowledgeHut, 2025)

## Slide 3: Agile roles continued
Development Team
This consists of two groups, testers and developers (TeamForm, 2025).
They should be self-managing, and cross-functioning to create the working product every sprint (TeamForm, 2025).
Testers test what the developer make, and developers improve based on the testers references in an endless cycle (Cobb, 2023).

## Slide 4: Agile Phases
The Agile SDLC consists of time-boxed cycles called sprints. (Cobb, 2023)
  Concept/Inception: Establishing a vision then establishing the initial backlog of said product/vision (Cobb, 2023).
  Iteration/construction (The sprint): The core work cycle of the agile phases, planning, daily scrum, development/testing review, retrospective, repeat in a small short frame to allow for repetitive testing in short frame to discover problems earlier (Cobb, 2023).
  Release/Transition: Deploying testing working increments to users to deliver value earlier (Cobb, 2023).

## Slide 5: Agile Phases in-depth
Scrum Sprint Cycle
  Sprint Planning: What will be developed, how will it be built, and establishing the sprint goal (Cobb, 2023)
  The daily scrum: Time-boxes meeting on what should be a daily pattern with focused questions such as, what did I do today, what did I do yesterday and what are my impediment from the development team (Cobb, 2023).
  Sprint review: Show the working product increment to the stakeholders and focus on the product backlog for what’s next and allow the stakeholders feedback to immediately influence the future plans (Cobb, 2023).
  Sprint Retrospective: What went all during these steps? What could have been done better? Discuss relationships, process and tools. (Cobb, 2023).

## Slide 6: Waterfall Model
The Waterfall model is a sequential linear approach to completing and signed off at the end and beginning of each phase (Cobb, 2023).
  Agile allows for adaption through the phases while waterfall is planned driven approach and focus on the initial planning in most cases even if things have changed during development (Cobb, 2023).
  Issues related to waterfall often occur during testing requiring massive rework and delays as by the time they are identified later in the sprint and are frozen due to the waterfall format of development (Cobb, 2023).

## Slide 7: Waterfall versus Agile
When a project is not evolving, clear and upfront defined with no possible changes the Waterfall Model is a superior choice; however, business is often every evolving making this uncommon (Cobb, 2023).
If there will be low engagement from the customer or stakeholders, waterfall is a popular choice however, agile allows for high engagement and constant feedback with less cost if something occurs (KnowledgeHut, 2025)
Waterfall is more routine and stable while Agile requires high market volatility and innovation for more benefit. Adaption is critical to make agile succeed. (TeamForm, 2025)

## Slide 8: Waterfall versus Agile: In Action
Problem: A competitor has launched a new feature that is retrieved well by customers, our leadership now wants to as a mandatory addition.
  Waterfall: This change will be met with resistance, the development process was set at the very beginning of its sprint, it is lengthy, and it is not meant to change during, and it will be costly and require massively overhauls.
  Agile: The change will be welcome and instantly prioritized through the produce owner and adapted into the next sprint planning, which will be at a much shorter timeframe than the waterfall approach (Asana, 2025).

## Slide 9: References
Asana. (2025). What is a product owner? Secret to Scrum success. [Blog post]. Retrieved from https://asana.com/resources/product-owner
Cobb, C. G. (2023). The project manager's guide to mastering agile: Principles and practices for an adaptive approach (2nd ed.). Wiley.
KnowledgeHut. (2025). Scrum Master – the Scrum team's servant- leader! [Blog post]. Retrieved from https://www.knowledgehut.com/blog/agile/scrum-master-as-team-servant-leader
Scrum.org. (2025). The Scrum Master as an impediment remover. [Blog post]. Retrieved from https://www.scrum.org/resources/blog/scrum-master-impediment-remover
TeamForm. (2025). Cross-functional teams in 2025. [Guide]. Retrieved from https://www.teamform.co/guides/cross-functional-teams-in-2025